# Sprint 1 - Week 1

# CS411W Weekly Report

# Smart City - Team Gold

## Performance Period:  02-02-26 to 02-09-26

(Note: there should be one report posted to the project website at the end of each week…)

- Summary of Group Accomplishments:

- Individual Contributions/Accomplishments: (to be filled out by each individual)

  - Weston

    - Broke down tasks for group and alerted group via Discord

    - Updated team website with new member and added tab for labs

    - Setup MySQL Workbench and local server on personal machine

    - Installed bun on local machine

    - Setup Android studio on machine in the environment variables

    - Installed iOS emulator on Mac via xCode for iOS testing

    - Started development on base schema

  - Carlos

  - Josh

    - Initialized Expo in the GitHub Repository

    - Set up the Menu Structure in the App

    - Added placeholder screens

    - Created original Mapbox account, sharing API token

    - Tested app in Android Studio

    - Created walkthrough of environment setup including setting up Android Studio for team

  - Tony

  - Derrick

- Installed bun on my local machine

- Installed and set up android studio on my local machine

- Assisted the team in fixing and organizing the project structure

  - Nick

- Key Objectives for Coming Week (top level prototype development objectives)

- Setup database operation

- Setup API endpoints

- Start getting UI libraries in order

- Start Maps integration from Mapbox

- Start basic forum page setup

- Issues/Concerns: Examples below…

  - Mentor no show for meeting

  - Small issue getting repo setup with bun