# Sprint 1 - Week 3

# CS411W Weekly Report

# Smart City - Team Gold

## Performance Period:  02-16-26 to 02-23-26

(Note: there should be one report posted to the project website at the end of each week…)

- Summary of Group Accomplishments:

- Individual Contributions/Accomplishments: (to be filled out by each individual)

  - Weston

    - Created all weekly reports documents for group

    - Finished database schema in My SQL Workbench and passed it to Carlos to get second opinion

    - Started the process of getting the coder workspace setup for the database

  - Carlos: Attended a group meeting on Monday to discuss tasks. Looked over the database schema from Weston for a second opinion. Researched authentication and password hashing methods for securing users. Created some mock data to test adding users into the database once it is set up. .

  - Josh:

    - Fixed minor bugs.

    - Created Login and Signup pages.

    - Created basic email verification.

  - Tony: created a map box account, shared the environment variablest to the group chat, and was able to set up user location, added to the github.

  - Derrick

i. Attended the weekly team meeting to discuss project progress and upcoming prototype goals

ii. Collaborated with teammates to help create slides for the prototype presentation

iii. Reviewed presentation content and made sure the slides reflected our current prototype

  - Nick

i. (2/25): Initially set up the repository setup status and ambitious goal follow-up and issues/challenges for the slides presentation

- Key Objectives for Coming Week (top level prototype development objectives)

- Make adjustments to database for user authentication

- Testing Authentication

- Maps preparation for authentication

- Forum preparation for authentication

- Connect Login Screens

- Issues/Concerns: Examples below…

  - Understanding of frameworks

  - Mentor no show for meeting